International School

# Group Project

CS 403 AC – Software Engineering

Product Backlog
Version 1.0

Date: September 18th, 2025

Gym Management System

| Thanh, Pham Huu Tien | - 28210248934 |
| --- | --- |
| Tuyen, Pham Thi Thanh | - 28200254837 |
| Van, Nguyen Tat | - 28210254721 |
| Hung, Nguyen Do Khanh | - 28210254466 |
| Thanh, Le Huu | - 26211228082 |

Approved by

MSc Huy, Nguyen Dang Quang

Document Review Panel Representative:

Name						Signature			Date

Group Project - Mentor:

Name						Signature			Date

MSc. Huy, Nguyen Dang Quang

Da Nang 09/2025

PROJECT INFORMATION

| Project acronym | GMS |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Title | Gym Management System |  |  |  |  |
| Start Date | 12 Sep 2025 | End Date |  | 15 Dec 2025 |  |
| Lead Institution | International School, Duy Tan University |  |  |  |  |
| Project Mentor | MSc Huy, Nguyen Dang Quang |  |  |  |  |
| Scrum master / Project Leader & contact details | Thanh, Pham Huu Tien Email: tienthanh711204@gmail.com Tel: 0328396428 ID: 28210248934 |  |  |  |  |
| Partner Organization | International School - Duy Tan University |  |  |  |  |
| Project Web URL |  |  |  |  |  |
| Team members | Name |  | Email |  | Tel |
| 28200254837 | Tuyen, Pham Thi Thanh |  | tp3224973@gmail.com |  | 0865065202 |
| 28210254721 | Van, Nguyen Tat |  | tatvannq@gmail.com |  | 0843017452 |
| 28210254466 | Hung, Nguyen Do Khanh |  | hungtraitk145@gmail.com |  | 0869044861 |
| 26211228082 | Thanh, Le Huu |  | huuthanhle75@gmail.com |  | 0795571527 |

SIGNATURE

Document Approvals: The following signatures are required for approval of this document.

| Mentor | Huy, Nguyen Dang Quang | Signature: |  |
| --- | --- | --- | --- |
|  |  | Date: |  |
| Scrum Master | Thanh, Pham Huu Tien | Signature: |  |
|  |  | Date: |  |
| Team Member(s) | Tuyen, Pham Thi Thanh | Signature: |  |
|  |  | Date: |  |
|  | Van, Nguyen Tat | Signature: |  |
|  |  | Date: |  |
|  | Hung, Nguyen Do Khanh | Signature: |  |
|  |  | Date: |  |
|  | Thanh, Le Huu | Signature: |  |
|  |  | Date: |  |

REVISION HISTORY

| Version | Date | Comments | Author | Approval |
| --- | --- | --- | --- | --- |
| 1.0 | 18/09/2025 | Create Mapping Use Case -> Product Backlog -> User Stories Document | All members |  |

TABLE OF CONTENTS

PART 1: INTRODUCTION	6

1.1	Purpose of the Document	6

1.2	Scope of the Document	6

1.3	Definitions & Abbreviations	6

1.4	References	6

PART 2: PRODUCT BACKLOG LIST ITEMS	7

PART 3: PBI CLASSIFICATION & PRIORITIZATION	11

PART 4: CONCCLUSION	11

# PART 1: INTRODUCTION

  - Purpose of the Document

This Product Backlog document is created to manage all development requirements following the Scrum framework. It serves as the primary reference for the Product Owner, Scrum Master, and Development Team during Sprint Planning, backlog refinement, progress tracking, and value assessment.
The document ensures that each system requirement delivers measurable value and aligns with user needs throughout the iterative development process.

  - Scope of the Document

- Scope: All Product Backlog Items derived from the SRS Document

- Intended Audience: Product Owner, Business Analyst, Developers, Scrum Master.

- Tools Used: Jira, Word.

  - Definitions & Abbreviations

| Abbreviation | Definition |
| --- | --- |
| UC | Use Case |
| PBI | Product Backlog Item |
| US | User Story |
| AC | Acceptance Criteria |
| BA | Business Analyst |
| PO | Product Owner |

  - References

- IEEE Std 830-1998 – Software Requirements Specification.

- Scrum Guide 2020 – Ken Schwaber & Jeff Sutherland.

- Scrum Practical Guide – Duy Tan University (2025).

- SRS Document: Gym Management System (AI – assisted).

- Gym Management System – Functional Requirements.

# PART 2: PRODUCT BACKLOG LIST ITEMS

| ID | Product Backlog Item Name | Linked Use Case | Summary Description | Priority | Story Points | Sprint | Status | Note |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PBI-01 | Account Registration | UC-01 | Register new account using email or social login. | Medium | 3 | Sprint 1 | Approved | OTP/ Email verify |
| PBI-02 | Secure Authentication | UC-02 | Login/Logout with secure session management. | High | 5 | Sprint 1 | Approved | JWT, Hashing |
| PBI-03 | Profile Management | UC-03 | User updates profile (avatar, phone, info). | Medium | 3 | Sprint 1 | Approved | Validate inputs |
| PBI-31 | Branch Management | UC-31 | Manager adds/edits gym branch details. | High | 5 | Sprint 1 | Approved | Setup Master Data |
| PBI-37 | Staff Account Admin | UC-37 | Manager creates accounts for PTs & Staff. | High | 5 | Sprint 1 | Approved | RBAC Setup |
| PBI-32 | Membership Config | UC-32 | Manager configures packages, prices, benefits. | High | 5 | Sprint 1 | Approved | Setup Master Data |
| PBI-04 | Notification System | UC-04 | View and manage system notifications. | Medium | 3 | Sprint 1 | Approved | Push & In-app |
| PBI-05 | View Packages | UC-05 | Member views available membership plans. | Medium | 3 | Sprint 2 | Approved | Sales Interface |
| PBI-06 | Purchase Membership | UC-06 | Process buying/renewing memberships. | High | 8 | Sprint 2 | Approved | Core Flow |
| PBI-43 | Online Payment Gateway | UC-43 | Integrate PayOS for online payment. | High | 8 | Sprint 2 | Approved | Secure Transaction |
| PBI-44 | Offline Payment Confirm | UC-44 | Manager verifies cash/transfer payments. | High | 5 | Sprint 2 | Approved | Manual Approval |
| PBI-07 | Membership Status | UC-07 | Check validity, expiration date & status. | Medium | 3 | Sprint 2 | Approved | Logic Date/ Time |
| PBI-08 | Payment History | UC-08 | Member views list of past transactions. | Medium | 3 | Sprint 2 | Approved | Read-only |
| PBI-09 | Download Invoice | UC-09 | Generate and download PDF invoices. | High | 5 | Sprint 2 | Approved | PDF Library |
| PBI-33 | Refund Processing | UC-33 | Manager approves/rejects refund requests. | High | 5 | Sprint 2 | Approved | Reversal logic |
| PBI-24 | PT Availability Setup | UC-24 | PT defines working hours & shifts. | High | 5 | Sprint 3 | Approved | Schedule Logic |
| PBI-10 | View Trainer Schedule | UC-10 | Member views available slots of PTs. | High | 5 | Sprint 3 | Approved | Calendar UI |
| PBI-11 | Book Session | UC-11 | Member books a training session. | High | 5 | Sprint 3 | Approved | Booking Engine |
| PBI-25 | PT Work Calendar | UC-25 | PT views their own schedule/appointments. | High | 5 | Sprint 3 | Approved | Staff Dashboard |
| PBI-26 | Booking Approval | UC-26 | PT accepts or declines booking requests. | Medium | 3 | Sprint 3 | Approved | Trigger Notif |
| PBI-13 | Reschedule Session | UC-13 | Member changes booking time. | High | 5 | Sprint 3 | Approved | Atomic Transaction |
| PBI-12 | Cancel Session | UC-12 | Member cancels booking (rule based). | Medium | 3 | Sprint 3 | Approved | Release Slot |
| PBI-14 | QR Check-in | UC-14 | Member scans QR to confirm attendance. | High | 5 | Sprint 3 | Approved | Mobile Camera |
| PBI-15 | QR Validation Logic | UC-15 | System verifies QR code validity. | High | 5 | Sprint 3 | Approved | Security Check |
| PBI-27 | Conduct Session | UC-27 | PT starts and completes session in system. | Medium | 3 | Sprint 3 | Approved | State Update |
| PBI-28 | Training Log Entry | UC-28 | PT records notes/metrics after workout. | High | 5 | Sprint 3 | Approved | Data Entry |
| PBI-30 | Session Feedback | UC-30 | PT sends feedback to member. | Medium | 3 | Sprint 3 | Approved | Messaging |
| PBI-16 | Progress Charts | UC-16 | Member views fitness graphs/trends. | High | 8 | Sprint 3 | Approved | Data Viz |
| PBI-29 | Member Progress (PT) | UC-29 | PT views assigned member's history. | Medium | 5 | Sprint 3 | Approved | Data Viz |
| PBI-17 | AI Workout Plan | UC-17 | AI generates workout routine based on goals. | High | 13 | Sprint 4 | Approved | AI Integration |
| PBI-18 | AI Nutrition Plan | UC-18 | AI generates meal plans. | High | 13 | Sprint 4 | Approved | AI Integration |
| PBI-19 | AI Pose Recognition | UC-19 | AI analyzes form via camera. | High | 13 | Sprint 4 | Approved | Computer Vision |
| PBI-20 | Injury Risk Analysis | UC-20 | AI predicts injury risks based on data. | High | 8 | Sprint 4 | Approved | Analytics Model |
| PBI-21 | Submit Ticket | UC-21 | Member creates support request. | Medium | 3 | Sprint 4 | Approved | Support Form |
| PBI-22 | Track Ticket | UC-22 | Member views status of their tickets. | Low | 2 | Sprint 4 | Approved | Status Tracking |
| PBI-38 | Staff Ticket Resolve | UC-38 | Staff replies and updates tickets. | High | 5 | Sprint 4 | Approved | Admin Ticket UI |
| PBI-39 | Escalate Ticket | UC-39 | Staff forwards ticket to Manager. | Medium | 3 | Sprint 4 | Approved | Workflow |
| PBI-23 | Live Chat (Member) | UC-23 | Member chat interface (Real-time). | High | 8 | Sprint 4 | Approved | WebSocket |
| PBI-40 | Live Chat (Staff) | UC-40 | Staff chat console to handle members. | High | 8 | Sprint 4 | Approved | WebSocket |
| PBI-41 | Knowledge Base | UC-41 | Staff manages Help Articles/FAQ. | High | 5 | Sprint 4 | Approved | CMS |
| PBI-42 | Support Analytics | UC-42 | Stats on tickets, chat, & response time. | High | 5 | Sprint 4 | Approved | Reporting |
| PBI-34 | Financial Reports | UC-34 | Manager views revenue & sales data. | High | 8 | Sprint 4 | Approved | Reporting |
| PBI-35 | PT Performance | UC-35 | Manager views PT stats & KPIs. | High | 8 | Sprint 4 | Approved | Reporting |
| PBI-36 | Activity Reports | UC-36 | Manager views member engagement stats. | High | 8 | Sprint 4 | Approved | Reporting |

# PART 3: PBI CLASSIFICATION & PRIORITIZATION

| Priority Level | Criteria | Example |
| --- | --- | --- |
| High | Core functionality essential for system operation, revenue generation, and security. Without these, the system cannot launch. | Login, Purchase Membership, Book Training Session. |
| Medium | Important features that support daily operations, user engagement, and customer support. Missing these causes operational friction. | Session Reschedule, QR Check-in, Submit Support Ticket. |
| Low | Features for optimization, advanced analytics, AI enhancements, or non-critical administrative tasks. Nice-to-have for the first release. | AI Workout Plan, Financial Reports, Knowledge Base. |

# PART 4: CONCLUSION

The Product Backlog is a critical foundation for requirement management and incremental development within the Scrum methodology. Each PBI is directly mapped to a Use Case from the Waterfall phase, ensuring consistency and transparency throughout the Hybrid development model.

The inclusion of AI-enhanced features—such as face recognition authentication and advanced analytics—adds modern value and strengthens the practical impact of the system.

The Product Backlog will continue to evolve throughout the project lifecycle to reflect business needs, user feedback, and ongoing improvements.